# PRIMAVERA PROJECT REPORT

SMART STROE GLOBAL SOURCES

(A Web Based Application)

Muhamamd Tayyab    03298181-055

Abu Zafar Jawaid Abro 03-298181-035

MSPM III-B

# MS PROJECT MANAGEMENT

# BAHRIA UNIVERSITY LAHORE CAMPUS

SUBMITTED TO:		MR. SHAHZAD AHMAD

Certificate

This witness statement is issued to the applicant for the fulfillment of his MS (Project Management) program requirements being carried out at Bahria University Lahore Campus (BULC).

It is hereby stated that Mr. Muhammad Tayyab Enrolment: 03-298181-055 and Mr. Abu Zafar Jawaid Abro Enrolment: 03-298181-035 Class: MSPM-III-B Semester: Spring 2019 Of Bahria University have visited in which they observed how our various projects are helpful for their PRIMAVERA Course implementation.

They were mainly concerned about how projects in our organization are helpful regarding Planning, Scheduling and Resource Utilization.

Moreover, it is important to mention that Mr. Muhammad Tayyab and Mr. Abu Zafar Jawaid Abro demonstrated good moral practices, enthusiastic approach to work, task convergence capabilities and professionalism while they stayed with this organization.

Certified by Company Official:

Name: Waqar Nawab

Designation: Project Manager, Pakistan Office

Company Name: Pure Logics

Company Address: 75-R1 Phase 2 Johar Town, Lahore

Phone Number: +923315959957

# Preface

As per the requirements on MSPM degree program in Bahria University, I have learned various Project Management tools and techniques and performed various implementation for various tasks. So, to materialized my efforts.

PRIMAVERA requires the students to practically implement the project knowledge they have learnt so far by taking a company and make a comprehensive report about it.

This report consists of two parts. In the first part we give you a brief overview of the Company taken into consideration for this report. The organization’s mission, vision, organizational hierarchy has been listed so that it could give the reader a very brief insight into the organization and correlate the fact that hoe PRIMAVERA can help achieve the said organization a consistency in their projects. PRIMAVERA for software organizations can mean an asset which may help them sustain, monitor, review, manage and control their business.

In the second part the actual implementation of the we have actually taken into account 50+ activities from Smart Store project (which is a web based application) and performed various functions on it such as resource allocation, dependencies ,relationships etc.

# Acknowledgements

All praises for almighty Allah the beneficent and the most merciful, who blessed us with the courage to complete this project successfully. We feel grateful in taking the opportunity to thank our respected supervisor, Mr. Shahzad Ahmad, for his precious time, instructions, optimistic approach, and humbleness. Without him it would have been impossible for us to accomplish the project successfully.

Table of Contents

Preface	ii

Acknowledgements	iii

Chapter 1 Introduction	7

1.1) Introduction	8

1.2) Vision Statement	8

1.2.1) Mission Statement	8

1.2.2) Organization Self Products	9

1.2.3) Axess	9

1.2.4) NFS Ascent	9

1.3) NFS Digital	9

1.4) Organization Culture and Structure	10

1.5) Organization Culture and Structure	11

1.6) Working Methodologies	11

1.7) Team Management	11

Chapter 2	12

Structure of Organization	12

2.2)	Project Charter	13

2.2.1)	Project Statement	16

2.2.2)	Introduction	17

2.1.1)	Advantages	17

Chapter 3 Requirement Specifications	18

3.2)	Existing Systems	19

3.2.1)	Ali Baba	19

3.2.2)	Daraz	19

3.3)	Proposed System	20

3.4)	Stakeholder	20

3.5)	Requirements	21

3.5.1)	Requirements of Functional	21

Registration	21

Rate List	21

3.5.2)	Primavera Project Reports	22

3.5.3)	Hardware Requirements	22

3.5.4)	Software Specifications	23

3.6)	Primavera	23

3.6.1)  Activities	23

3.6.1.1) Gantt Chart	25

3.6.1.2)	Resources	28

3.6.1.2)	WBS	29

3.6.1.2)	EPS Table View	30

3.6.1.2)	EPS Chart View	31

3.6.1.2)	Calendar	32

3.6.1.2)	Relationship	33

3.6.1.2)	S- Curve	34

Chapter 5 System Implementation	35

5.1)	System Architecture	36

5.2)	Processing Logic	37

	Functionality of Modules	37

5.4	Use Cases	39

5.4.1) Operational Scenario	39

5.4.2) Use Case#1	40

5.4.3)	Use Case#2	41

5.4.4)	Use Case#3	42

5.4.5)	Use Case#4	43

5.4.6)	Use Case#5	44

5.4.7)	Use Case#6	45

Chapter 7 Conclusion	46

Appendix A References	48

Bibliography	49

Appendix B User Manual	50

B.1.1) Home Page	52

B.1.1)	Product detail Page	53

List of Figures

Figure 1 Activities	15

Figure 2 Ganttchart	16

Figure 3 Resources	17

Figure 4 WBS	18

Figure 5 Table View	19

Figure 6 EPS Chart	20

Figure 7 Calendar	21

Figure 8 Relations	23

Figure 9 S Curve	24

Figure 10 System Architecture	34

Figure 11 Processing Logic	35

Figure 12 Class Diagram	36

Figure 13 Home Page	54

Figure 14 Login Page	55

Figure 15 Product Page	56

# Chapter 1 Introduction

## 1.1) Introduction

Pure Logics is a technology based company that accumulates people, processes and technology in the efficient way. Our global partners or client are all over the world which is helping us to stabilize our procedures and processes. Around 500 companies around the world are collaborating with us from gross root level to mature level. We provide them technology solutions and result driven processes. From the last 1 year our company has contributed very well to established technology hub with the help of different teams to deliver good results to our precious clients around the world.

Moreover, our visit to this organization was very informative that we realized this organization is working on new technologies and different management tools like JIRA, Trello mobile development and have many customers all around the work their development teams are connected with all around the world. They are focusing on Ecommerce, Mobile development and Web application development.

## 1.2) Vision Statement

To be a globally respected corporation that provides best-of-breed business solutions, leveraging technology, delivered by best-in-class people.

### 1.2.1) Mission Statement

Our mission statement is to make sure our existence is the field of information technology is to provide solutions of different businesses. Our stabilize and comprehensive approach towards businesses through technological tools that can make us efficient problem solver.

### 1.2.2) Organization Self Products

PureLogics is a mature organization which is connected all over the world and making supreme software for their clients and provides them excellent businesses solution that can reduce their problem and make a vital position in a market. Different software packages which contain Artificial Intelligence concepts. Different business models are helping clients around the world to make their processes efficient.

We start with center business technique and work outwards thinking about each component of your business from publicizing to media portrayal and physical stationery to site marking. Major products are listed below:

### 1.2.3) Axess

Purelogic Axess is a visitor management system which helps to record efficiently all visitors. It basically tells the number of visitors who visit the premises. With the help of this software receptionist can easily track the information of visitors.

### 1.2.4) NFS Ascent

Ascent is a technology which enables finance, automotive and big household companies to run their operations smoothly especially it provides ease to retailer and wholesalers.

## 1.3) NFS Digital

NFS Digital is an ecosystem that is helpful for finance operations and enables companies to gain benefits of digital systems.

## 1.4) Organization Culture and Structure

PureLogics has their first office in Pakistan and second one in America. They are working on different methodologies like Agile, Waterfall and new technologies like AWS, Boot strap. They are more focus on projects organization with services in Software designing, development, UX design development. They have Mr. Ayaz as IT Director and Mr. Waqar Nawab as Chief Technical officer and Project Manager and Network Administrator in their organization apart from project teams. Below is the organ gram of the organization.

## 1.5) Organization Culture and Structure

The PureLogics believes on providing value to its customers because to gain a leader of software industry globally.

Major core values are listed below:

## 1.6) Working Methodologies

PureLogics, we specialized in web and social web application offering a combination of consulting, outsourcing and provide services regarding all platforms like web development, mobile development and social media solutions and web services. It does business with a customer first outlook. Our prime focus is to engage our client 24 hours. Client has a vital role in company and PureLogics always try to provide best solution and speed up processes to their client.

## 1.7) Team Management

Team is the assets of any organization. PureLogics believes binding between senior management and development teams. They share information between each other. And also they are accountable to do what they have done or doing. Moral values have a great importance in team management. All team members collaborate and hard work together.

# Chapter 2

# Structure of Organization

  - Project Management Structure in Organization

In PureLogics Project manager is the captain of the ship. Project team has to day to day performance reports directly to the project manager. Team use JIRA for daily performance. Tasks distribution and time estimation to complete that tasks basically defined by project manager. The project manager then, further one, assigns responsibilities according to team members’ Skills and capabilities. Team members, in return, log time daily in these applications.

# Project Charter

| Project Name: Smart Store |  |  | Project Number: 0.1 |  |  |
| --- | --- | --- | --- | --- | --- |
| Date: 01 JAN 2016 |  |  | Revision Number: 1.1 |  |  |
| - Targets |  |  |  |  |  |
| - Smart store is a web application. Which follow the concept of B2B. - There is a need for a system which can make it easy for a businessman to know about the current products in the market and how to get them from reliable sources on time. - There must be a system which should help the businessman to know about the current situation of the market and what trends are going on. - To maintain Buyer and Supplier relation - Efficient workforce and time management |  |  |  |  |  |
| - DELIVERABLES |  |  |  |  |  |
| - It’s a smart store project which required a web application for interaction between supplier and retailer. - It will help the buyer and supplier to purchase and transfers of their stock in a very efficient manner. - Increased level of security of buyer and suppliers |  |  |  |  |  |
| - SCOPE DEFINITION |  |  |  |  |  |
| Web App must be user friendly and should be managed easily by the user. It will be a Multilfuntional web application. It contain in three component - The App must be user friendly. Must support a user Friendly Interface. - Business Process Improvement - Development, Enhancement and Deployment |  |  |  |  |  |
| 4. MILESTONES |  |  |  |  |  |
| - Service Delivery - Responsive Layout - Authentication & Security - Registration - Stuff check in - Dashboard - Account /Extension Management - Information Campaigns - Rating between suppliers and Retailer |  |  |  |  |  |
| 5. ORGANIZATIONAL STRUCTURE |  |  |  |  |  |
| Function |  | Name |  | Role |  |
| Report |  | Waqar Nawab |  | PM |  |
| Employee |  | Younas Ikram |  | Team Lead |  |
| Employee |  | Ahmed |  | Senior Software Engineer |  |
| Employee |  | Mohsin |  | AI Algorithm Specalist |  |
| Employee |  | Kamran Afzal |  | Designer |  |
| - AUTHORIZATION |  |  |  |  |  |
| Approved by: | Project Manager |  |  |  | Date |
| Approved by: | CTO |  |  |  | Date |
| Approved by: | IT Director |  |  |  | Date |
| Approved by: | CEO |  |  |  | Date |

## Project Statement

## Introduction

The system that has all the solutions of above mentioned problems. Rating of products will be there in our proposed system.

By considering the b2b system the proposed system is very authentic, low cost and minimum storage requirement. This system allows business man and retailer to interact with each other in a whole new way by using our online platform to make their business deals. Moreover; this system also allows business man to get to know about new products coming to the market.

## Advantages

- Low cost

Most of the business systems are costly due to its heavy maintenance, problem but the business system we are proposing is of low cost since its functionality is more effective. This system requires only reliable internet connection along with a pc, laptop, mobile, tablet etc for the user to use our system.

- Efficiency

Due to its friendly web interface and easy access this system will not require the assistance and a normal person would be able to use that system. It saves big amount of time and it can be accessed from anywhere any time 24/7.

- Ease of Maintenance

Maintenance setbacks frequently occur in most of the systems. The proposed System does not require heavy maintenance its maintenance is only required when new products are introduced in the market or new members join so the database needs to be updated on timelybasis.

# Chapter 3 Requirement Specifications

  - Requirement Specification

Software and hardware requirements are those which can be designed for the development of any system and its function. Requirement specification is basically an idea through which we can find our outputs by giving the inputs technically that can be in a form of (input = process = output). That can be in form of functional and non-functional specifications for both software and hardware.

# Existing Systems

The above discussed system in Literature review chapter has their own limitations.

## Ali Baba

if buyer wants to check the current location of suppliers he can’t do that.

## Daraz

Buyer can not avail the facility to check the find near supplier.

# Proposed System

In our system we simply say that it is the mixture of all the above systems. It works in multiples ways to enhance the user experience e.g.

      - By considering the b2b system the proposed system is very authentic.

      - This system allows business man and retailer to interact with each other in a whole new way by using our online platform to make their business deals.

      - This system also allows business man to get to know about new products coming to the market.

# Stakeholder

This application will have following modules:

      - Project Management office

      - Wholesaler

      - Retailer

      - Development Team

      - Quality Assurance Team

      - CEO

      - Technical Director

      - Suppliers

# Requirements

## Requirements of Functional

### Registration

The buyer will register with detailed information and create their accounts on platform.

## Rate List

The general market rates will be used which will be whole sale rates because of fluctuation of rates in the local market.

## Primavera Project Reports

The implementation of the project has been done in PRIMAVERA. This segment contains perspective and reports produced from Primavera.

- Project Overview

- WBS

- OBS

- EPS Table

- Calendar

- S Curve

- EPS Chart view

- Gantt Chart

- Resource Sheet

- Activities

- Relations

## Hardware Requirements

This software requires hardware devices which are important for the system. These hardware devices are

      - CPU

      - Display device

      - Printer for reports

## Software Specifications

- Microsoft Visual Studio

- This is used for dot net development.

- Language

- The language we are using for software development is C#.

- Operating System

- The operating systems being used are Windows 7 and windows 8.

# Primavera

## 3.6.1)  Activities

Figure 1 Activities

## 3.6.1.1) Gantt Chart

Figure 2 Ganttchart

## Resources

Figure 3 Resources

## WBS

Figure 4 WBS

## EPS Table View

Figure 5 EPS Table View

## EPS Chart View

Figure 6 EPS Chart

## Calendar

Figure 7 Calendar

## Relationship

Figure 8 Relations

## S- Curve

Figure 9 S Curve

# Chapter 5 System Implementation

# System Architecture

Figure 10 System Architecture

# Processing Logic

### Functionality of Modules

Figure 11 Processing Logic

    - Class Diagram

Figure 12 Class Diagram

# Use Cases

## 5.4.1) Operational Scenario

## 5.4.2) Use Case#1

| Title | UC1:Supplier Information Form |  |
| --- | --- | --- |
| Version No. | 1.0 |  |
| Actors | Supplier |  |
| Description | Supplier will fill his/her information in this form and sends it as a request. |  |
| Trigger | Press the proceed button for further processing |  |
| Main Success Scenario | Step | Action |
|  | 1. | Enter correct information by the supplier |
|  | 2. | All fields should be filled properly |
|  | 3. | Enter the proceed button |
| Alternate Flows | Step | Action |
|  | 1. | If any field remains empty then he/she will not proceed to the next stage |
| Special Requirements | - The font in GUI for this use case is visible from 1 meter away - The language is English which is used in GUI - The template used for GUI is similar to Windows environment |  |
| Assumptions | Same user fill his/her information again and again |  |
| Pre-conditions | The information is already given or saved on the PC |  |
| Post-conditions | The supplier information request processes successfully |  |
| User interface | A form with all the information, also having proceed button |  |
| Issues | Should not be any empty fields |  |

## Use Case#2

| Title | UC2:Retailer Information Form |  |
| --- | --- | --- |
| Version No. | 1.0 |  |
| Actors | Retailer |  |
| Description | Retailer will fill his/her information in this form and sends it as a request. |  |
| Trigger | Press the proceed button for further processing |  |
| Main Success Scenario | Step | Action |
|  | 1. | Enter correct information by the retailer |
|  | 2. | All fields should be filled properly |
|  | 3. | Enter the proceed button |
| Alternate Flows | Step | Action |
|  | 1. | If any field remains empty then he/she will not proceed to the next stage |
| Special Requirements | - The font in GUI for this use case is visible from 1 meter away - The language is English which is used in GUI - The template used for GUI is similar to Windows environment |  |
| Assumptions | Same user fill his/her information again and again |  |
| Pre-conditions | The information is already given or saved on the PC |  |
| Post-conditions | The retailer information request processes successfully |  |
| User interface | A form with all the information, also having proceed button |  |
| Issues | Should not be any empty fields |  |

## Use Case#3

| Title | UC3: Place order |  |
| --- | --- | --- |
| Version No. | 1.0 |  |
| Actors | User |  |
| Description | This use case will be used for placing order by the user to buy products |  |
| Trigger | The user will enter the number of items |  |
| Main Success Scenario | Step | Action |
|  | 1 | Buyer will choose the items and their quantity. |
|  | 2 | After selecting the number of products the user will press button buttsave/submit button |
| Alternate Flows | Step | Action |
|  | 1 | User will be intimate by the system at every stage. |
| Special Requirements | Enter the correct pin code |  |
| Assumptions | May be user leave the order during process |  |
| Pre-conditions | The user should have authorization to edit after order placement. |  |
| Post-conditions | The order will be uploaded after clicking on save button. |  |
| User interface | The user can see on the screen items names and their rates and a save button. |  |
| Issues | Items are unavailable |  |

## Use Case#4

| Title | UC4: Rating |  |
| --- | --- | --- |
| Version No. | 1.0 |  |
| Actors | User |  |
| Description | This use case is for rating the product provided by the supplier. |  |
| Trigger | Unknown rating |  |
| Main Success Scenario | Step | Action |
|  | 1 | The buyer will rate the products. |
|  | 2 | Card will be returned to the user |
| Alternate Flows | Step | Action |
|  | 1 | None |
| Special Requirements | N/A |  |
| Assumptions | The ratings will be stored in the database. |  |
| Pre-conditions | The rating based on businesses point of view and shown to other. buyers. |  |
| Post-conditions | The suppliers can improve rating by improving quality. |  |
| User interface | N/A |  |
| Issues | Fake rating. |  |

## Use Case#5

| Title | UC5: Products provider |  |
| --- | --- | --- |
| Version No. | 1.0 |  |
| Actors | Supplier |  |
| Description | This use case is for Supplier who will provide the product he can deliver. |  |
| Trigger | The product already provided by the same supplier |  |
| Main Success Scenario | Step | Action |
|  | 1 | The supplier can provide the detail product information. |
| Alternate Flows | Step | Action |
|  |  | None |
| Special Requirements |  |  |
| Assumptions | The prices of the give products will be known by the administrator. |  |
| Pre-conditions | Must have login ID |  |
| Post-conditions | Fill the form and press submit button. |  |
| User interface |  |  |
| Issues | Products names are invalid |  |

## Use Case#6

| Title | UC6: Check Prices |  |
| --- | --- | --- |
| Version No. | 1.0 |  |
| Actors | Retailer |  |
| Description | This use case is for checking the prices of the product by retailer. |  |
| Trigger | N/A |  |
| Main Success Scenario | Step | Action |
|  | 1 | The user will check the product prices product. |
|  |  | N/A |
| Alternate Flows | Step | Action |
|  | 1 | None |
| Special Requirements | N/A |  |
| Assumptions | The prices will be stored in the database. |  |
| Pre-conditions | The platform must be updated. |  |
| Post-conditions | None |  |
| User interface | N/A |  |
| Issues | Market deviation in accordance to the prices |  |

# Chapter 7 Conclusion

  - Conclusion

Primavera has a vital role in organization success because it enhances the processes and procedures of an organization. Monitoring and evaluation could be easily done by Primavera software package.

# Appendix A References

# Bibliography

Bendy, M. A. H. a. C. J., 1970. Global Sources. [Online] 
Available at: http://www.globalsources.com/

Bly, B., 2013. The Business to Business Marketing Hand Book. River Vale: Technical Communication.

Ma, J., April 4, 1999. Ali Baba. [Online] 
Available at: https://www.alibaba.com/

W.Schaefer, M., n.d. B2B Blogging E Book. [Online] 
Available at: http://www.businessesgrow.com/wp-content/uploads/2010/11/10.12_MLT_EBook_Compilation1.pdf

# Appendix B User Manual

B.1) Appendix B

B.1.1) Home Page

Figure 13 Home Page

## Product detail Page

Figure 14 Product Page